ASCENDANCY ANALYTICS

AI-Driven Precision Agriculture Platform

Phase 1 Proposal

Research & Development, Scope Definition

& Core Platform Foundation

| Prepared for | Ascendancy Analytics — [Client Contact Name] |
| --- | --- |
| Prepared by | [Your Company Name] |
| Date | [Date] |
| Version | Draft 1.0 — Commercial in Confidence |
| Phase 1 Budget | £45,000 (fixed envelope, excl. VAT) |

# 1.  Purpose of This Document

Ascendancy Analytics is building a unified, AI-driven platform that integrates satellite and drone imagery, soil sensors, weather data and farm-management records into a single decision system for UK farmers — extending, uniquely, into financial, commodity and sustainability intelligence.

This document sets out a proposal for Phase 1 of that build. Its purpose is deliberately scoped: to fund the research, scope definition and core technical foundation needed to define the full platform responsibly — and, from there, to produce a costed roadmap for the remaining delivery.

# 2.  Why a Single Fixed Cost Is Not Yet Possible

The platform Ascendancy Analytics is pursuing is genuinely innovative. It brings together multiple external data sources, several distinct AI / machine-learning capabilities, and a financial-intelligence layer that most AgTech products do not attempt. That ambition is exactly what makes it valuable — and exactly why a single, all-inclusive fixed price cannot be quoted responsibly today.

Key variables remain undefined: the commercial terms and technical feasibility of each data source, whether each AI capability can be integrated from existing tools or must be trained from scratch, the volume and quality of data required, and the infrastructure needed to scale to the 1,000-farm target. Each of these materially affects cost.

Quoting a fixed number before these are understood would mean pricing risk rather than pricing work — leading either to an inflated figure that protects against the unknown, or an unrealistic one that unravels mid-project. We prefer to remove the unknowns first, then price with confidence.

Our recommended approach is a defined, fixed-price Phase 1 that carries out the research and scope definition, stands up the core application structure, and delivers a costed, phased plan for the full build. Phase 1 is a fixed envelope of £45,000. The cost of the features built thereafter will be defined by the outputs of this phase.

# 3.  Indicative Scope of the Full Platform

The following is an indicative, high-level view of what the full platform is understood to encompass. It is provided for context and to frame the research below — it is not a fixed specification, and each area will be defined and costed as part of Phase 1.

- Unified data ingestion — satellite / drone imagery, IoT soil sensors, weather feeds and farm records in one system

- Crop-health monitoring — AI analysis of imagery for stress, disease, pest and nutrient indicators

- Soil intelligence — sensor-driven moisture, nutrient and fertiliser-optimisation insight

- Predictive yield analytics — ML models forecasting yield from conditions and history

- Pest & disease early warning — risk alerts ahead of outbreaks

- Resource optimisation — irrigation, fertiliser and pesticide recommendations

- Financial & commodity intelligence — linking production to pricing and forecasting — the key differentiator

- ESG & carbon tracking — sustainability and carbon reporting

- Trade integration — connecting farmers to buyers and markets

- Farmer dashboard & delivery — a simple, action-first interface for non-technical users

# 4.  Phase 1 Research & Development Modules

These are the workstreams we will research in Phase 1 to define the scope of the full platform. Each answers the questions that today prevent a firm cost, and each produces a concrete output that feeds the scope definition and roadmap.

R1 — Data Acquisition & Integration Feasibility

Objective:  Establish which data sources can realistically power the platform, on what commercial terms, and how they integrate.

We will determine:

- Availability, licensing cost and data-rights of satellite imagery providers (e.g. Sentinel / commercial), drone imaging, IoT soil sensors, and weather feeds

- Formats and accessibility of existing farm-management records and how they are ingested

- A prioritised data-source matrix with cost, coverage, refresh rate and integration effort

R2 — Crop Health Computer Vision

Objective:  Determine the feasibility and approach for detecting crop stress, disease, pest activity and nutrient deficiency from imagery.

We will determine:

- Whether proven models / APIs can be integrated versus where bespoke model training is required

- Volume and quality of imagery and labelled data needed to reach usable accuracy

- A feasibility finding with recommended build-vs-integrate path per detection type

R3 — Predictive Yield & Agronomic Modelling

Objective:  Define the modelling approach for yield forecasting and resource-optimisation recommendations.

We will determine:

- Modelling methods, training-data requirements and realistic accuracy expectations

- How models are calibrated to an individual farm over time

- A modelling strategy and data-collection plan for Phase 2

R4 — Soil Intelligence & IoT Sensor Layer

Objective:  Assess the sensor ecosystem and how soil data is captured, normalised and interpreted.

We will determine:

- Compatible sensor hardware, calibration and connectivity considerations

- Normalisation of heterogeneous sensor data into a common model

- A recommended sensor/data approach and any hardware dependencies

R5 — Financial & Commodity Intelligence Layer

Objective:  Scope the differentiating layer that connects farm production to commodity pricing and financial forecasting.

We will determine:

- Available commodity-pricing and market data feeds and their licensing terms

- Forecasting approach linking production data to financial outcomes

- A feasibility outline for the financial-intelligence module

R6 — ESG, Carbon & Sustainability Reporting

Objective:  Identify the standards and data required to support sustainability and carbon reporting.

We will determine:

- Relevant carbon-accounting and ESG reporting frameworks applicable to UK farms

- Data inputs required and how they are captured through the platform

- A recommended scope for the sustainability/ESG module

R7 — Platform Architecture, Data & AI Infrastructure

Objective:  Define a technical architecture that can scale to the 1,000-farm target securely and cost-effectively.

We will determine:

- Cloud architecture, data pipeline / data-lake design, and MLOps approach

- Multi-tenant SaaS model, scalability, and running-cost drivers at scale

- Security, data protection (UK GDPR) and resilience requirements

- A reference architecture and infrastructure cost model

R8 — Regulatory, IP & EIS / Knowledge-Intensive Alignment

Objective:  Ensure the build is compliant and that the R&D narrative supports the company’s EIS positioning.

We will determine:

- Data-protection, agricultural-data ownership and liability considerations

- Intellectual-property strategy for models and platform

- How the documented R&D supports an EIS / knowledge-intensive company narrative

R9 — User Experience & Farmer Adoption

Objective:  Ensure the platform is usable by non-technical farmers and drives adoption.

We will determine:

- Core user journeys, mobile-first considerations and onboarding

- Information hierarchy that turns complex data into simple actions

- Validated UX direction feeding the core application structure

# 5.  Phase 1 Deliverables

At the end of Phase 1, Ascendancy Analytics will hold everything needed to commission the full build with confidence:

- Scope Definition & Requirements Document — A structured definition of the full platform scope, module by module, converting today’s open questions into defined requirements.

- Technical Solution Architecture & Data Strategy — A reference architecture, data-integration strategy and infrastructure/cost model designed to scale.

- AI / ML Feasibility Report — Findings per intelligence module with clear build-vs-integrate recommendations, data requirements and accuracy expectations.

- Core Application Foundation — A working technical foundation — multi-tenant SaaS scaffold, authentication, data-ingestion skeleton, dashboard shell and development/CI environment — that all later features plug into.

- Interactive Core Prototype — A clickable prototype of the core dashboard to align the vision before full build.

- Costed & Phased Delivery Roadmap — A prioritised Phase 2+ roadmap that converts unknowns into fixed or bounded cost estimates.

- Risk & Data-Licensing Schedule — A register of technical/commercial risks and a schedule of expected third-party data and infrastructure costs.

# 6.  Phase 1 Budget

Phase 1 is offered as a fixed envelope of £45,000 (excluding VAT), contributing towards research and development, scope definition and the core application structure. The allocation below is indicative and may be balanced across workstreams as the work directs; the total is fixed.

| Workstream | Focus | Indicative Allocation |
| --- | --- | --- |
| R&D & Technical Feasibility | AI / ML / CV feasibility and data-source evaluation (R1–R6, R8) | £18,000 |
| Scope Definition & Solution Architecture | Requirements, reference architecture and costed roadmap (R7) | £12,000 |
| Core Application Structure | Foundation build / SaaS scaffold and core prototype (R9) | £11,000 |
| Project Management & Documentation | Coordination, reporting and deliverable production | £4,000 |
| Total — Phase 1 (fixed envelope) |  | £45,000 |

The £45,000 covers Phase 1 effort only. It does not include third-party data, imagery or software licensing, cloud-infrastructure costs, or hardware — see Section 7. VAT is charged in addition where applicable.

# 7.  What Is Not Included (and May Add to Cost)

To be transparent: Phase 1 defines and scopes the platform and lays its foundation. The important features that make up the full product are built in later, costed phases. The following are outside this £45,000 and will contribute to the overall cost, to be quantified by the Phase 1 roadmap:

- Development and training of individual AI / ML / computer-vision models beyond the feasibility stage

- Third-party data, satellite / drone imagery and API licensing or subscription fees

- IoT hardware, soil sensors and their field deployment

- Native mobile applications (iOS / Android)

- Third-party integrations (accounting, ERP, marketplaces, commodity exchanges)

- Pilot deployments and farmer onboarding at scale

- Ongoing cloud infrastructure, compute, storage and data-egress costs

- Security certifications, penetration testing and formal compliance audits

- Ongoing support, maintenance and service-level agreements (SLAs)

This is precisely why Phase 1 exists — to turn each of these from an open-ended unknown into a defined, costed line item.

# 8.  Indicative Timeline

Phase 1 is expected to run over approximately 8–10 weeks. Workstreams overlap; the stages below are indicative and confirmed at kick-off.

| Phase 1 Stage | Indicative Duration |
| --- | --- |
| Kick-off, discovery & data-source research (R1–R6) | Weeks 1–4 |
| Architecture, feasibility synthesis & scope definition (R7–R9) | Weeks 4–7 |
| Core application foundation & prototype | Weeks 5–9 |
| Consolidation, roadmap & Phase 2 costing | Weeks 9–10 |

# 9.  Commercial Terms

- Fee:  Fixed Phase 1 fee of £45,000, excluding VAT.

- Payment schedule:  [e.g. 40% on commencement, 30% at midpoint milestone, 30% on delivery of Phase 1 outputs].

- Third-party costs:  Any data, imagery, licensing or infrastructure costs required during Phase 1 are charged at cost and only with prior written approval.

- Validity:  This proposal is valid for 30 days from the date above.

- Confidentiality:  This document and its contents are commercial in confidence.

# 10.  Next Steps

- 1.  Confirm agreement to proceed with Phase 1 and the commercial terms above.

- 2.  Hold a kick-off session to align on priorities, access and points of contact.

- 3.  Begin the research and scope-definition workstreams; deliver Phase 1 outputs and a costed roadmap for the full build.

Prepared by [Your Company Name] for Ascendancy Analytics.  Commercial in Confidence.