Almanac

Build Proposal — Practice Transition & Handover Tool

| Prepared for | Calibri Consulting · Melissa Hartman |
| --- | --- |
| Prepared by | ________________________ (your studio) |
| Re | Almanac — turning Calibri's transition methodology into a product |
| Status | Proposal — follows the approved concept note and the working high-fidelity prototype |

# 1.  Executive summary

Calibri's value in a practice transition is its method for moving what lives inside a departing advisor's head — not just what they do, but how and why — onto the acquiring firm so that clients, relationships, and judgment survive the handover. Today that method lives in Melissa's head and in a personal Notion + Claude setup. Almanac turns it into a proper, repeatable product the Calibri team can run on every engagement.

We have already designed and built a clickable, high-fidelity prototype of the full product. This proposal turns that prototype into a delivery plan with three clearly-priced options, all built on one foundation — you can start lower and layer up later with no rework.

| Option | What it is | Price |
| --- | --- | --- |
| 1 — Foundation | The full structured system, no AI | $15,000 |
| 2 — Foundation + AI Copilot | Adds the AI interview copilot on Calibri's exported methodology | $20,000 |
| 3 — Full Adaptive System | Adds the learning loop so the methodology improves case to case | $24,000 |

# 2.  App concept

Almanac is a case-based workspace. One case = one transition (one seller practice handing over to one buyer practice). Each case moves through a clear path:

Onboard the Seller  →  Onboard the Buyer  →  Map the handover  →  Close

For each practice the team builds a living record across four steps — a free-form practice almanac, the roles / who's who, KPI capture (the what/how/why of each role), and an org map. Once both sides are captured, the team maps each seller responsibility onto a buyer owner — carrying across the reasoning, not just the task list — and the system surfaces every gap and open item that has no home in the buyer practice. When the handover is complete, the case is closed and client data is purged.

The guiding principle, in Calibri's own words: the judgment that ran the practice survives the transition.

# 3.  Scope of work

The scope below is exactly what the prototype demonstrates. Each group is tagged with the lowest option in which it appears.

Core platform (Option 1 and up)

- Sign-in & team — log in as a Calibri team member; per-user identity on cases.

- Dashboard & case management — active and closed cases, status, progress, “Start a new case.”

- Practice Almanac (questionnaire) — a flowing, document-style file per practice — pre-set prompts plus your own titled sections, reorderable; a Compile (edit) view and a View-as-file dossier. The file that starts the case and feeds everything downstream.

- Roles & who's who — each person, title, and the responsibilities they own.

- KPI capture — per responsibility, record the What / How / Why; scannable at a glance, click to expand.

- Org map — the captured structure of each practice, with completeness per role.

- Mapping (responsibility-level) — assign each seller responsibility to a buyer owner; coverage derived (Full / Partial / Gap); a Summary table of the whole mapping and every open item, plus a Detailed reassignment view.

- Close & handover — generate the handover package; explicit “kept vs. purged” view; close the case and purge client data.

- Export — almanac file and handover summary as exportable documents.

AI layer (Option 2 and up)

- AI Copilot — a full-page chat assistant with a context selector (whole case, or any individual). It suggests interview questions, pushes for the why between the lines, and flags contradictions across roles. Powered by Calibri's methodology exported from Notion.

- Methodology base — the imported core knowledge (interview method, question banks, contradiction patterns), shown and re-syncable.

Adaptive layer (Option 3)

- Learning loop — after a case closes, abstracted lessons (better questions, new contradiction patterns, risk heuristics) are retained and grow the methodology for future cases — while client data is purged.

# 4.  Logic & data flow

End-to-end, a case flows like this:

- Create case — name it, set the seller and buyer practices, assign a lead.

- Seller almanac — the team writes the practice file. This seeds the per-case knowledge base.

- Seller roles — who's who and what they own.

- Seller KPI capture — the human intelligence: what / how / why per responsibility.

- AI Copilot (Opt 2+) reads the per-case context (almanac + roles + KPIs) on top of Calibri's core methodology, and returns: the next questions to ask, prompts for missing why, and contradictions across roles.

- Buyer — the same four steps for the acquiring practice.

- Mapping — each seller responsibility is assigned to a buyer owner. The captured why travels with it. Anything unassigned is surfaced as an open item / gap.

- Close — a handover package is produced for the buyer. The case closes; client-identifying data is purged.

- Learn (Opt 3) — abstracted lessons are folded back into the methodology base for the next case.

# 5.  Information layering

Almanac's intelligence is deliberately built in layers:

- Layer 1 — Core knowledge (every case). Calibri's methodology and contradiction patterns, exported from Notion into the product's knowledge base. Durable, reusable, authored content — not a model to re-train. Makes the copilot smart.

- Layer 2 — Per-case context (this case only). The almanac, roles, and KPIs for one engagement. Makes the copilot relevant to this specific seller and buyer. At query time the copilot combines Layer 1 + Layer 2.

- Layer 3 — Adaptive lessons (Option 3). On close, the system keeps the lessons and purges the client data. The methodology grows; no client information is retained.

The principle stated plainly: the system gets smarter over time, but client data does not persist — reconciled by abstracting lessons away from the data that produced them.

# 6.  Tech stack

Chosen for a fast, secure, low-maintenance internal tool that can later grow into SaaS without re-platforming.

| Layer | Technology | Why |
| --- | --- | --- |
| Front end | React + TypeScript, Tailwind CSS | Componentises the design already built; maintainable and fast. |
| Back end / API | Node.js (serverless functions) | Lightweight; scales to zero for an internal tool. |
| Database | PostgreSQL (Supabase) + row-level security | Relational fit for cases/roles/KPIs/mapping; per-case data isolation. |
| Auth | Managed auth (Supabase / Clerk) | Secure team sign-in without building it from scratch. |
| AI (Opt 2+) | Claude API — Claude Sonnet 4.6 (workhorse), Claude Opus 4.8 (hardest reasoning) | Best fit for interview guidance, why-probing, and contradiction detection. Matches Melissa's existing Claude workflow. |
| Knowledge base (Opt 2+) | Notion export → embeddings + vector search (pgvector) | Layer 1 retrieval; the methodology becomes queryable context. |
| Hosting | Vercel (front end) + Supabase (data/auth/vector) | Simple, secure, inexpensive to run. |
| Security | Per-case isolation, encrypted at rest, hard purge on close | “Your data never moves” — honoured as a real constraint. |

Note on AI running costs: the Claude API is billed per use and is separate from the build price. For internal, self-use volumes it is modest (estimated tens of dollars per month at typical case loads). We confirm a precise estimate once Layer 1 is sized from your Notion export.

# 7.  Delivery options & cost

One foundation, three levels. Each option includes everything in the option(s) before it.

Option 1 — Foundation  · $15,000

The complete structured system, no AI:

- Sign-in & team, dashboard & case management

- Practice Almanac (Compile + File views, custom sections, reorder, export)

- Roles & who's who, KPI capture (what/how/why), org map

- Responsibility-level mapping with Summary table, open items, gaps, Detailed view

- Close & handover with client-data purge

- Production deployment, secure database, and handover / training

Best for: getting a real, repeatable tool live quickly and proving the workflow.

Option 2 — Foundation + AI Copilot  · $20,000

Everything in Option 1, plus:

- Notion export & ingestion of Calibri's methodology into the knowledge base (Layer 1)

- AI Copilot — full-page contextual chat, per-person / whole-case context, suggested questions, why-probing

- Contradiction detection across roles

- Methodology base screen with re-sync

Best for: the product as Melissa runs it today — the methodology doing the interviewing work, at scale.

Option 3 — Full Adaptive System  · $24,000

Everything in Option 2, plus:

- Adaptive learning loop — abstracted lessons retained and folded into the methodology after each case

- Lessons-vs-data governance (keep the learning, purge the client data)

- Evaluation harness to keep copilot quality high as the methodology grows

- Final polish pass across the whole product

Best for: the long-term asset — a system that compounds Calibri's expertise with every engagement.

|  | Option 1 | Option 2 | Option 3 |
| --- | --- | --- | --- |
| Full structured workflow | ✓ | ✓ | ✓ |
| Practice Almanac + handover export | ✓ | ✓ | ✓ |
| Responsibility mapping, gaps & open items | ✓ | ✓ | ✓ |
| AI Copilot + Notion knowledge base | — | ✓ | ✓ |
| Contradiction detection | — | ✓ | ✓ |
| Adaptive learning loop | — | — | ✓ |
| Price (USD) | $15,000 | $20,000 | $24,000 |

Indicative timelines: Option 1 ≈ 4–5 weeks · Option 2 ≈ 6–8 weeks · Option 3 ≈ 8–10 weeks. AI API usage is billed separately at cost.

# 8.  What we need from Calibri

- Notion export session (for Options 2–3) — a working session to review how the methodology is structured in Notion, so we can scope exactly what to export and how. (Confirmed: Melissa is comfortable exporting this content.)

- Sign-off on the mapping model (responsibility-level, as built in the prototype).

- A first real case's interview content to validate against.

# 9.  Assumptions

- The tool is for Calibri's internal / self-use. SaaS is out of scope for now and can be revisited later without re-platforming.

- A practice (never an individual) is on each side of a case.

- A case closes after handover; live client data does not persist beyond the engagement.

- The build price is fixed per option; third-party running costs (hosting, AI API) are billed at cost and are modest for internal use.

# 10.  Recommendation & next steps

We recommend starting at Option 1 or 2 — land it, prove it on a live case, then layer up to the full adaptive system. The foundation is identical throughout, so there is no wasted work in moving up later.

Next step: confirm the option, and book the Notion review session so we can finalise the knowledge-base scope and lock the timeline.