A L L   L O C A L ,   A L L   P A R S I P P A N Y

The Parsippany Focus Mobile App

Proposal — prepared for Frank Cahill, Parsippany Focus

From Aaditya Kapoor, Nile   ·   August 13, 2026   ·   Valid for 30 days

Parsippany Focus has been the town’s trusted news source since 1989, and today around 400,000 visits a month come through the website. This proposal puts that same news on every reader’s phone as a single Parsippany Focus app icon — no browsers, no bookmarks, no confusion. One tap and they are reading Focus.

WHAT YOU GET

- An iPhone app and an Android app — published on the Apple App Store and Google Play under the Parsippany Focus name.

- Exactly the design you saw in the demo — your logo, your green, your sections: Local News, Business News, Police and Fire, School News, Videos, and Letters to the Editor.

- Breaking-news notifications — when you publish a big story, it appears on readers’ phones within seconds, even when the app is closed. No other outlet in Parsippany can do this.

- Your advertisers, carried over — the same banners that run on the website run in the app. More screens in front of readers strengthens what you already sell; nothing about your revenue model changes.

- Submit an Article, Letters, and Place an Ad — the forms your community already uses, built into the app.

HOW IT CONNECTS TO YOUR WEBSITE

The app reads directly from your existing website. You and your team keep publishing exactly as you do today — nothing about the website, the WordPress system, or your daily routine changes. When a story goes up on parsippanyfocus.com, it appears in the app automatically, with the same photos, the same sections, and the same ads. Publish once; it appears everywhere.

TIMELINE

Design (about 2 weeks) → Development (about 4–5 weeks) → Apple & Google review (1–2 weeks). Your app should be live roughly 8 weeks after the deposit. You approve the finished design before a single line of the app is built, and you will see the working app on a phone before it is submitted to the stores.

YOUR INVESTMENT

$7,900   fixed — one price, both apps, everything listed above

| PAYMENT | DUE WHEN | AMOUNT |
| --- | --- | --- |
| 30% | Deposit — reserves your project slot and starts the work | $2,370 |
| 30% | Design complete — you have seen and approved every screen of the app (UI & UX) | $2,370 |
| 30% | Development complete — the working app is submitted to Apple and Google for testing | $2,370 |
| 10% | Go-live — the app is publicly available on the App Store and Google Play | $790 |

The only other costs are Apple’s and Google’s own store fees — $99/year to Apple and a one-time $25 to Google — billed at cost, with the accounts registered in your name so you own your app outright.

THE NILE PROMISE

- The price is the price. $7,900 is fixed. If something takes us longer than planned, that is our problem, not your bill.

- You own everything. The app, the store accounts, and the code are yours — you are never locked in to us.

- Plain English, always. No technical homework. You look at screens and say “yes” or “change this.” We handle the rest.

- You approve before we build. Every screen is shown to you first — just like the demo — so there are no surprises at the end.

- A direct line. You deal with Aaditya directly — one phone call, not a ticket queue.

ALSO PUBLISHER OF MORRIS FOCUS?

The system we build reads from your website automatically — which means a second app for Morris Focus can share the same engine at a fraction of the usual cost. If you would like both platforms in readers’ pockets, we can lock in a combined two-app deal. Let’s finalise this approach in our meeting on Monday, August 17.

ACCEPTANCE

To begin, sign below and return one copy with the 30% deposit ($2,370). Work starts the same week.

| Frank Cahill — Parsippany Focus Date: |  | Aaditya Kapoor — Nile Date: |
| --- | --- | --- |